VeriVote Kenya

8-Week Development Roadmap

# Executive Summary

This roadmap outlines an aggressive but achievable 8-week development plan for VeriVote Kenya. Given the ambitious scope, we'll focus on building a functional MVP (Minimum Viable Product) that demonstrates core features while establishing architectural foundations for future expansion.

Development Strategy • Build incrementally: Each week produces working, testable code • Prioritize demonstrability: Focus on features that showcase the concept • Use simulations: Where full implementation is complex, use mock data and simulations • Parallel development: Multiple components can be built simultaneously • Leave buffer: Week 8 dedicated to integration, testing, and demo preparation

## MVP Feature Scope

| IN SCOPE (MVP) | SIMPLIFIED | SIMULATED | FUTURE |
| --- | --- | --- | --- |
| • Basic SBT system • Voter registration • Vote casting UI • QR generation • Mobile verification • Basic blockchain | • Homomorphic encryption (basic) • ZKP (simplified) • Distress PIN • Public portal | • AI fraud detection (demo data) • Mixnet (visualization) • Multi-node consensus | • Full Hyperledger • Production ZKP • Paper ballot gen • Advanced AI models |

# Weekly Milestones

## Week 1: Foundation & Infrastructure Setup

Goal: Set up development environment and core infrastructure

### Day 1-2: Project Setup

Initialize monorepo structure (backend, frontend, mobile, smart-contracts)

Set up Git repository with branching strategy

Configure TypeScript + Node.js backend with Express

Set up PostgreSQL database with initial schema

Configure Redis for caching

Set up Docker containers for local development

Create basic CI/CD pipeline (GitHub Actions)

### Day 3-4: Database Schema & Core Models

Design and implement Voter table (id, national_id, sbt_address, created_at)

Design and implement Vote table (encrypted_vote_hash, timestamp, serial_number)

Design and implement PollingStation table

Create database migrations

Write seed data for testing (100 test voters, 10 polling stations)

Create TypeORM/Prisma models and repositories

### Day 5-7: Basic Blockchain Setup

Set up local Ethereum testnet (Hardhat/Ganache) OR Polygon Mumbai testnet

Write basic Soul-Bound Token (SBT) smart contract in Solidity

Implement mint() function (non-transferable tokens)

Write Vote Recording smart contract (store vote hashes)

Deploy contracts to testnet

Create backend service to interact with contracts (ethers.js/web3.js)

Write unit tests for smart contracts

Week 1 Deliverables • Working development environment • Database with core tables and seed data • Deployed SBT and Vote Recording smart contracts on testnet • Basic API endpoints for voter registration

## Week 2: Voter Registration & Authentication

Goal: Complete voter registration system with SBT minting

### Day 8-10: Voter Registration Backend

Create API endpoint: POST /api/voters/register

Implement national ID validation (mock biometric check)

Generate Ethereum wallet for new voter

Mint SBT token and assign to voter's wallet

Store voter record in PostgreSQL with SBT address

Implement PIN generation (normal + distress PIN)

Hash PINs using Argon2 (via libsodium/Node.js crypto)

Create API endpoint: POST /api/voters/verify-pin

### Day 11-12: Authentication Flow

Implement JWT-based session management

Create middleware for authentication checks

Implement rate limiting (prevent brute force attacks)

Add voter status tracking (registered, voted, used_distress_pin)

Write API endpoint: GET /api/voters/:id/status

### Day 13-14: Admin Dashboard (Basic)

Create React admin portal (Next.js)

Build voter registration form

Display registered voters list with SBT addresses

Show blockchain confirmation for SBT minting

Add basic statistics dashboard (total voters, SBTs minted)

Week 2 Deliverables • Complete voter registration API • SBT minting working end-to-end • PIN authentication (normal + distress) • Basic admin dashboard showing registered voters

## Week 3: Vote Casting & Cryptographic Core

Goal: Build vote casting interface with basic encryption and QR generation

### Day 15-17: Shared Voting Device Interface

Create React voting interface (can run as web app or Electron)

Build PIN entry screen

Create candidate selection UI (presidential race + sample down-ballot)

Implement vote review screen

Add multi-language support (English/Swahili)

Create accessible UI (large buttons, high contrast)

### Day 18-19: Basic Encryption & Hashing

Install Microsoft SEAL (or use simpler library for MVP)

Implement basic homomorphic encryption OR use AES-256 + plan upgrade path

Create vote serialization format (JSON → encrypted → hash)

Generate SHA-256 hash of encrypted vote

Create API endpoint: POST /api/votes/cast

### Day 20-21: QR Code Generation & Blockchain Recording

Generate unique serial number for each vote

Create QR payload: { serial, encrypted_vote, hash, timestamp }

Generate QR code using qrcode library

Display QR on voting device screen

Write blockchain transaction to record vote hash

Update smart contract to emit VoteCast event

Store encrypted vote in PostgreSQL as backup

Update voter status to 'voted'

Week 3 Deliverables • Functional voting interface • Vote encryption working • QR code generation with vote data • Votes recorded on blockchain • End-to-end vote casting flow working

## Week 4: Mobile Verification App

Goal: Build mobile app for voters to verify their votes

### Day 22-24: React Native App Setup

Initialize React Native project with Expo

Set up navigation (React Navigation)

Create landing screen with VeriVote branding

Integrate QR code scanner (expo-camera)

Build QR scan screen with camera permissions

Parse QR payload and extract vote data

### Day 25-26: Verification Logic

Implement cryptographic verification (client-side)

Verify vote hash matches encrypted payload

Query blockchain API to confirm vote is recorded

Create API endpoint: GET /api/votes/verify/:serial

Display verification result screen (checkmark/error)

Show vote details (timestamp, blockchain confirmation)

Add option to save encrypted receipt locally

### Day 27-28: ZKP Integration (Simplified)

Research ZKP libraries (snarkjs, circom)

Create simple ZKP circuit for vote validity OR simulate for MVP

Generate proof on vote casting (voting device)

Verify proof in mobile app

Display ZKP verification status in app

Week 4 Deliverables • Working mobile verification app (iOS + Android) • QR code scanning functional • Vote verification with blockchain query • Basic ZKP verification (or simulation) • End-to-end voter journey complete

## Week 5: Public Portal & Transparency Features

Goal: Build public verification portal and blockchain explorer

### Day 29-31: Public Verification Portal

Create Next.js portal with responsive design

Build homepage with real-time election statistics

Create vote lookup page (by serial number)

Display blockchain confirmation and timestamp

Build blockchain explorer page

Show recent blocks with vote counts

Add turnout statistics (by region, polling station)

### Day 32-33: Real-Time Dashboard

Set up WebSocket connection for real-time updates

Create live vote counter

Build polling station status map (Google Maps or simple)

Add charts for turnout trends (Chart.js/Recharts)

Display system health indicators (blockchain, API status)

### Day 34-35: Distress PIN Handler & Multiple Voting

Implement distress PIN detection in backend

Create silent flagging system (no visible indication)

Build notification system (SMS via Africa's Talking API)

Implement multiple voting logic (supersede previous vote)

Create admin interface to view distress PIN alerts

Add time-lock protection (unlimited votes first 12hrs, freeze last 2hrs)

Week 5 Deliverables • Public verification portal live • Blockchain explorer functional • Real-time dashboard with statistics • Distress PIN system working • Multiple voting capability implemented

## Week 6: AI Security Layer & Advanced Features

Goal: Implement AI fraud detection and voting pattern analysis

### Day 36-38: Anomaly Detection System

Set up Python service for AI models (FastAPI)

Install scikit-learn and create Isolation Forest model

Generate synthetic training data (simulate fraud patterns)

Train model on: voting velocity, temporal patterns, geographic clustering

Create API endpoint: POST /api/ai/analyze-voting-pattern

Implement real-time scoring (0-100 anomaly score)

Build alerting system for scores > 70

### Day 39-40: OpenAI Integration

Set up OpenAI API integration (GPT-4o-mini)

Create prompt templates for anomaly explanation

Generate human-readable alerts for election officials

Implement contextual risk assessment

Build AI security dashboard showing flagged patterns

### Day 41-42: Tallying & Results

Implement basic tallying system (count encrypted votes)

OR: Use homomorphic addition if SEAL integration complete

Create decryption ceremony simulation (threshold cryptography)

Build results display page with candidate vote counts

Add cryptographic proof of tally correctness

Create downloadable audit report (PDF)

Week 6 Deliverables • AI fraud detection system operational • Real-time anomaly scoring • OpenAI-powered alert generation • AI security dashboard • Basic tallying system with results display

## Week 7: Polish, Security, and Simulations

Goal: Add missing features, build simulations, and harden security

### Day 43-44: Mixnet Simulation

Create visual mixnet demonstration

Build animated UI showing vote shuffling through nodes

Implement simulated Chaumian mixing (visualization only)

Show ZKP verification at each shuffle stage

Add this to public portal as education tool

### Day 45-46: Security Hardening

Conduct security audit of all API endpoints

Implement rate limiting on all public endpoints

Add input validation and sanitization

Set up HTTPS/TLS for all connections

Configure CORS policies

Add helmet.js security headers

Implement logging and monitoring (Winston/Datadog)

Set up error tracking (Sentry)

### Day 47-49: Demo Data & Scenarios

Create comprehensive demo dataset (1000 voters, 100 polling stations)

Generate realistic voting patterns

Simulate fraud scenarios (for AI detection demo)

Create coercion scenario (distress PIN usage)

Build demo script for live presentation

Record video walkthrough of key features

Week 7 Deliverables • Mixnet visualization complete • Security hardening complete • Comprehensive demo dataset • Fraud simulation scenarios • Demo script ready

## Week 8: Integration, Testing & Final Presentation

Goal: Complete end-to-end testing, fix bugs, and prepare final demo

### Day 50-52: End-to-End Testing

Run complete election simulation (50+ voters)

Test all user journeys (voter, admin, observer)

Verify blockchain integrity

Test mobile app on multiple devices

Load testing (simulate 1000+ concurrent voters)

Fix critical bugs

Test distress PIN flow end-to-end

Verify AI alerts trigger correctly

### Day 53-54: Documentation

Write comprehensive README.md

Create API documentation (Swagger/OpenAPI)

Document deployment process

Write technical architecture document

Create user guide (PDF)

Record demo videos for each feature

### Day 55-56: Final Presentation Prep

Create pitch deck (PowerPoint/Google Slides)

Rehearse live demo

Prepare backup demo (in case live fails)

Deploy to cloud (AWS/Heroku/Vercel)

Set up public demo site

Test demo on presentation hardware

Prepare Q&A responses

Final polish on UI/UX

Week 8 Deliverables • Fully tested, bug-free system • Complete documentation • Live demo site deployed • Presentation materials ready • Project ready for demo

# Technical Implementation Details

## Core Technology Stack

| Category | Technologies |
| --- | --- |
| Backend | Node.js v20+, TypeScript v5+, Express.js, PostgreSQL v16+, Redis v7+, TimescaleDB |
| Frontend | React v18+, Next.js v14+, Tailwind CSS v3.4+, Chart.js v4+ |
| Mobile | React Native v0.74+, Expo v51+, expo-camera, react-native-qrcode-scanner |
| Blockchain | Hardhat, Polygon Mumbai Testnet, Solidity v0.8.20+, ethers.js, OpenZeppelin |
| Cryptography | Microsoft SEAL (optional), libsodium, Node.js crypto, snarkjs (simplified) |
| AI/ML | Python v3.11+, FastAPI, scikit-learn v1.4+, OpenAI API (GPT-4o-mini) |
| DevOps | Docker, GitHub Actions, AWS/Heroku/Vercel, PM2, Winston, Sentry |

## Critical Success Factors

Key Success Factors • Prioritize working demos over perfect code • Use simulations where full implementation is too complex • Focus on the narrative: show how the system solves Kenya's problems • Build modularly: each component should work independently • Test early and often: don't wait until Week 8 • Document as you go: don't leave it for the end • Have backup plans: what if blockchain integration fails?

## Recommended Repository Structure

verivote-kenya/

├── backend/                    # Node.js + TypeScript API

│   ├── src/

│   │   ├── controllers/        # API route handlers

│   │   ├── models/             # Database models

│   │   ├── services/           # Business logic

│   │   └── blockchain/         # Smart contract interactions

│   └── package.json

├── frontend/                   # Next.js public portal

│   ├── pages/

│   ├── components/

│   └── package.json

├── mobile/                     # React Native voter app

│   ├── src/

│   └── package.json

├── voting-device/              # Electron/React voting kiosk

│   ├── src/

│   └── package.json

├── smart-contracts/            # Solidity contracts

│   ├── contracts/

│   │   ├── SoulBoundToken.sol

│   │   └── VoteRecorder.sol

│   ├── scripts/                # Deployment scripts

│   ├── test/

│   └── hardhat.config.js

├── ai-service/                 # Python ML service

│   ├── models/                 # Trained models

│   ├── api.py                  # FastAPI server

│   └── requirements.txt

├── docs/                       # Documentation

├── docker-compose.yml          # Local development

└── README.md

## Risk Management & Contingencies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Microsoft SEAL too complex | No homomorphic tallying | Use AES-256 + explain upgrade path |
| ZKP implementation delays | Missing verification | Simulate ZKP, show architecture |
| Blockchain network issues | No vote recording | Use local testnet, show concept |
| Time constraints | Incomplete features | Prioritize core demo, simulate rest |
| Integration issues | Components don't work together | Test continuously, not just Week 8 |

# Final Tips for Success

• Start with the end in mind: Know what you're demoing on Day 56, build toward that

• Parallel development: Multiple people can work simultaneously on different components

• Use mock data liberally: Don't wait for real blockchain data to test UI

• Commit early, commit often: Version control saves lives

• Deploy early: Don't wait until Week 8 to figure out deployment

• Document as you go: Write README sections each week

• Focus on the story: Judges care about impact more than technical perfection

• Have a backup demo: Record videos of working features in case live demo fails

• Celebrate milestones: Each week's completion is worth celebrating!

You're building something that could change democracy in Kenya. Stay focused. Build incrementally. Test constantly. You've got this! 🚀